CC2101 Software Engineering  Assignment 1

School of Systems and Technology UMT Lahore Pakistan

[COL 1]

1st MILESTONE:

Name:Aman shahbaz

Id:F2024065434

Project name :  MedLink Portal – (doctor–patient appointment and record system)

Describe scope about your project?

The MedLink Portal is a system that helps doctors and patients manage appointments and medical records online. Patients can book, reschedule, or cancel appointments easily. Doctors can view patient details, update medical history, and keep track of treatments. The system improves communication and saves time by reducing paperwork. It provides a secure and convenient way to handle healthcare information.

Alternative Project Name:

HealthConnect Online System

Project Scope:

The MedLink Portal digitalizes doctor–patient interactions by enabling online appointment booking, medical record management, and secure communication. Patients can book, modify, or cancel appointments and view medical history. Doctors can manage appointments, update patient history, and track treatments.

Work Breakdown Structure (WBS):

1. Planning

– Requirements gathering

– Feasibility study

– Project planning

2. System Design

– Use case diagrams

– ERD / database schema

– UI/UX wireframes

3. Development

– Frontend development

– Backend development

– Database implementation

4. Testing

– Unit testing

– Integration testing

– System testing

– User acceptance testing

5. Deployment

– Server configuration

– Launch and release

6. Maintenance

– Bug fixing

– Updates and improvements

Gantt Chart (Timeline Overview):

• Week 1–2: Requirements Gathering

• Week 2–3: System Design

•  Week 3–5: Frontend Development

• Week 3–6: Backend Development

• Week 4: Database Setup

• Week 5–7: Testing

• Week 7: Deployment

• Week 8: Maintenance

. Gantt Chart (Text Timeline)

Task                       	             Week 1   	Week 2	Week 3	Week 4	Week 5	Week 6	Week 7	Week 8

Requirements Gathering        ███               ███

System Design		                    ███	 ███

Frontend Development	                                         ███         ███        ███

Backend Development		                     ███	 ███	  ███	  ███

Database Setup				                     ███

Testing					                                           ███        ███	  ███

Deployment							                      ███

Maintenance		                                                                                                                                              ███

Requirements:

. Functional Requirements

1.User Authentication

- Users (doctors/patients/admin) must be able to register and log in.

- Password encryption must be applied.

- Admin can activate/deactivate users.

2.Patient Module

- View doctor list and availability

- Book an appointment

- Cancel or reschedule appointment

- View medical history and prescriptions

- Update personal profile

3.Doctor Module

- View upcoming and past appointments

- Access patient medical records

- Add/update diagnosis

- Create or modify prescription

- Manage weekly schedule

4.Admin Module

- Manage user accounts (doctors/patients)

- Manage system data (specialties, hospitals, etc.)

- Generate system usage reports

5.Notification System

- Email/SMS appointment confirmation

- Reminder alerts

- Cancellation notifications

Non-Functional Requirements

1.Performance

- The system should handle up to 500 simultaneous users.

- Appointment booking must process within 3 seconds.

2.Security

- User passwords must be encrypted.

- Role-based access control (RBAC) must be used.

- Sensitive medical data must follow privacy standards.

3.Usability

- System must be simple, intuitive, and easy to navigate.

- Must support desktop and tablet screens.

4.Reliability

- System uptime should be 99%.

- Backup of database every 24 hours.

5.Maintainability

- Code must be modular for easy updates.

- Documentation for all modules must be maintained.

6.Scalability

- System should support adding new modules like pharmacy or telemedicine in future.

Prototype of functional requirement:

Use case diagram:

|